# ADAPTY Website Redesign

Project Overview & Research Summary

January 12, 2026

# Executive Summary

This document summarizes the strategic redesign of the ADAPTY website using systematic A/B testing methodology. The project aims to identify the optimal design system and UI library combination through evidence-based testing across 5 design system variants and 5 UI library options.

# Project Background

Context:

- Kirill Kholodenko hired as AI-native web developer at ADAPTY

- Entry task (adapty-pt2) successfully completed - website recreation

- Now executing full strategic redesign with systematic testing

- Stakeholder: Sergey Muratov

Key Meeting Insights:

- Code-First Design: Figma is auxiliary, code is source of truth

- Full Autonomy: Kirill has carte blanche on design decisions

- LEGO Approach: Use shadcn/ui as foundation

- Target Aesthetic: Light, airy, modern (not 'heavy luxury 2020')

# Methodology

The project follows a systematic A/B testing approach across two phases:

## Phase A: Design System Testing

Test 5 design system variants using vanilla Tailwind CSS (NO UI libraries):

- DS1: Linear-Inspired (Dark, premium, micro-interactions)

- DS2: Attio-Inspired (Light, editorial, LAB colors)

- DS3: Polar-Inspired (Dark, minimal, fast 150ms animations)

- DS4: Vercel-Inspired (True black, gradients, bouncy easing)

- DS5: Hybrid Premium (RECOMMENDED - warm gray + best of all)

## Phase B: UI Library Testing

Test 5 UI library options using the winning design system:

- shadcn/ui - Component foundation

- shadcn blocks - Pre-built sections

- 21st.dev - AI-powered components

- React Bits - Animation library

- Custom Mix - Best of each

# Reference Site Analysis

5 premium SaaS sites were analyzed for design patterns and inspiration:

| Site | Theme | Font | Key Features |
| --- | --- | --- | --- |
| Linear | Dark | Inter Variable | 67+ animations, layered backgrounds |
| Attio | Light | Inter + 3 others | LAB color space, 4-font system |
| Polar | Dark | Geist | Fast 150ms animations, minimal |
| Vercel | Dark | Geist + Space Grotesk | Bouncy easing, compound shadows |
| Clerk | Light | Suisse | Warm gray (#F7F7F8), pill buttons |

# Key Patterns Identified

## Universal Patterns

- 4px base spacing - Industry standard

- Geometric sans-serif fonts - Inter/Geist dominant

- Negative letter-spacing - Premium typography feel

- Blue-purple accent colors - Tech industry standard

- 6-12px border radius - Professional but modern

- 200-300ms animations - Responsive but smooth

## Emerging Patterns

- LAB color space - More accurate color perception

- Bouncy easing - Premium micro-interactions (>1.0 overshoot)

- Compound shadows - Better dark mode depth

- Pill-shaped CTAs - Friendly, modern feel

- Display fonts for headlines - Visual hierarchy

# Recommendations for Adapty

Based on analysis, DS5 (Hybrid Premium) is recommended as the starting point. It combines the best elements from all reference sites while maintaining broad appeal for both developers and non-technical stakeholders.

### Recommended Specifications

- Theme: Light with warm gray (#F7F7F8) - not pure white

- Typography: Inter + Inter Display + JetBrains Mono

- Colors: Indigo primary (#6366F1), warm zinc grays

- Animations: 150-200ms duration with bouncy easing

- Radius: 6px default (professional), full radius for CTAs

- Spacing: 4px base unit, 24px primary gap

# Current Progress

Completed:

- Repository structure created

- SKELETON.md with 14 homepage sections defined

- Reference site extraction (5/5 complete)

- Synthesis documents created (patterns, differentiators, recommendations)

- DS token files (all 5 variants filled)

- Automation scripts ready

Next Steps:

- Build Phase A prototypes (5 DS variants)

- Deploy to Vercel for comparison

- Gather feedback from Sergey

- Select winning DS for Phase B

- Test UI library combinations

# Tech Stack

- Next.js 15 (App Router)

- Tailwind CSS 4

- TypeScript

- shadcn/ui ecosystem

- Framer Motion

- Vercel deployment